## Slide 1
EKOSCAN INTEGRITY GROUP · BU SERVICES
What We
Build Next
Seven phases of commercial intelligence.
From completing live connections to predictive revenue
forecasting — a system that gets smarter every month.
Jon Eustace, CEO North America · April 2026
Phase 1 · Complete Connections
Phase 2 · Account Intelligence
Phase 3 · People & Capacity
Phase 4 · Win Rate Intelligence
Phase 5 · Client Portal
Phase 6 · Group Consolidation
Phase 7 · Predictive Intelligence

## Slide 2
THE VISION
Seven Phases — Live Data to Predictive Intelligence
Now
Phase 1
Complete Connections
Salesforce, Business Central, SP Lists, deck scheduling. The foundation everything builds on.
Month 1
Phase 2
Account Intelligence
Top accounts dashboard, account health scores, new logo tracker. Know who your best clients are.
Month 2
Phase 3
People & Capacity
People & Capacity Dashboard — BUILT. Overhead %, cumulative utilization, vacation liability, 126-employee roster. BC People PA flow (P6/P7/P8) guide ready to connect.
Month 3
Phase 4
Win Rate Intelligence
Proposal conversion, deal velocity, pipeline health. Know what is working and what is stalling.
Month 4
Phase 5
Client Portal
Read-only client-facing view of inspection history, scheduled work, open recommendations.
Month 5
Phase 6
Group Consolidation
EIG/Eurazeo-level roll-up across all entities in EUR. Board reporting in one automated view.
Month 6+
Phase 7
Predictive Intelligence
Revenue forecast, utilisation forecast, at-risk client detection. The system predicts the future.

## Slide 3
PHASE 1 · DO THIS NOW
Nortech Field Operations — COMPLETE & LIVE
✅ NORTECH OPS LIVE
Salesforce
Éric · ~3 hrs
Create BU_Initiative__c picklist field
Confirm Region field API name + values
Build Sunday PA flow (17 SF queries)
Commercial team backfills 2026 deals
✅ NORTECH OPS LIVE
Business Central
Éric + Mathieu
Mathieu: complete Q&A Workbook (30 min)
Build D365 BC connector in PA flow
Monthly KPI fields auto-populate
5 min interim manual entry while building
✅ NORTECH OPS LIVE
SP Meeting Lists
Éric · ~2 hrs
Create Meeting Log + Actions SP lists
Build OneNote meeting notebook
PA meeting health branch (7 series)
Meeting Health section live in CC
✅ NORTECH OPS LIVE
Deck & Conference
Éric · 15 min + ~2.5 hrs
Conference Cost PA flow (Step 2b)
Excel Year Cal. → actuals.json
Schedule deck generation script
Conf. ROI live in Command Centre
READY
Manual Data Entry
Jon + Mathieu
Upload all files to SharePoint (10 min) — includes Management Hub + People Dashboard + People Dashboard
People & Capacity Dashboard built — upload to SharePoint alongside Command Centre (P6/P7/P8 BC flow guide ready)
Enter budget figures + EUR rate (5 min)
Monthly: Nortech pipeline + cash
EBITDA statuses as decisions made
Everything in Phases 2–7 depends on Phase 1 being complete · Éric: ~13 hrs (incl. Step 2b + P6/P7/P8 BC People flow) · Jon/Mathieu: ~15 min

## Slide 4
PHASE 2 · MONTH 1 AFTER GO-LIVE
Account Intelligence Layer
What Phase 2 adds to the Command Centre:
Top Accounts Dashboard
Top 10 accounts by 2026 Closed Won. Each row shows YTD revenue, open pipeline value, last SF activity date, and initiative tag. Updated every Sunday automatically.
Account Health Score
Automated traffic light per account. Green: open opportunity + activity last 30 days. Amber: open opp but no recent activity. Red: no open opportunity this year. Alerts commercial owner when account goes red.
New Logo Tracker
Separates first-time Nucleom/Nortech clients from repeat business. Tracks new logos won per initiative per month. Feeds directly into Eurazeo market expansion reporting.
How it's built
1
SOQL: query top Accounts by Closed Won Amount this year — GROUP BY AccountId, SUM Amount, ORDER BY sum DESC LIMIT 10.
2
PA Sunday flow: add 3 new Get Records actions — TopAccounts, AccountLastActivity (30-day check), NewLogos (first-ever Closed Won).
3
Write to actuals.json: top_accounts[] array (10 objects with name/won/pipeline/health), new_logos_count per initiative.
4
Add Top Accounts section to Command Centre HTML: sortable table, coloured health dots, click opens Salesforce record.
Prereq: Phase 1 Salesforce live

## Slide 5
PHASE 3 · MONTH 2 AFTER GO-LIVE
People & Capacity Intelligence
Capacity vs Demand View
Command Centre
Real-time view of committed pipeline (crew days needed) vs available certified technicians per region. Flags regions where booked pipeline exceeds current capacity before it becomes a delivery problem.
CGSB Certification Tracker
New module
Alert system for technician qualification expiry. 90-day warning per technician per cert type (CGSB UT2, UT3, PAUT etc.). Critical for Nuclear/OPG initiative eligibility — no cert, no contract.
People & Capacity Dashboard — BUILT
Partially live
Connect the existing 26-week Utilisation Tracker Excel to Business Central. Pull chargeable hours per technician automatically. Eliminate manual workbook entry — just review, don't enter.
Crew Deployment Map
Phase 1 dep.
After Phase 1 SF technician field is live 6 weeks: show which crews are assigned to active deals by region. Visualise deployment density to spot over- and under-utilised regions.
People & Capacity Dashboard: BUILT — deploy now. BC connection (P6/P7/P8): guide ready, Eric Rodrigue builds.

## Slide 6
PHASE 4 · MONTH 3 AFTER GO-LIVE
Win Rate & Pipeline Intelligence
⚠ Phase 4 requires 2–3 months of clean Salesforce data before metrics are meaningful. Best started in Month 3.
Proposal Conversion Rate
Track how many quotes (Stage = Proposal Sent) convert to Closed Won by initiative and by region. Identify where the team is strongest and where deals die.
Deal Velocity Tracker
Average days from Opportunity Created to Closed Won by initiative. Spot which initiatives have long sales cycles and adjust pipeline forecasting accordingly.
Average Deal Size Trends
Monthly trend of average Closed Won value by initiative. Are Mining deals getting larger as the team matures? Is Pipeline DA holding up? Answers automatically.
Pipeline Health Score
Composite score per initiative: weighted Commit + 50% Upside vs annual target. Green >80%, Amber 50–79%, Red <50%. Shown in Command Centre initiative cards.
Lost Deal Analysis
When Closed Lost is logged in the CRM, capture loss reason. Monthly summary of top reasons by initiative. Feeds directly into commercial team retrospectives.
QoQ Comparison (Deck Slide 3)
Currently manual narrative — Phase 4 makes the Q-on-Q comparison data-driven with % change and trend arrows calculated automatically from actuals.json.

## Slide 7
PHASE 5 · MONTH 4
Client-Facing Portal
PHASE 6 · MONTH 5
EIG Group Consolidation
What the client sees:
Inspection history
All completed work, dates, asset IDs and findings — read-only view from their SharePoint site.
Scheduled work
Upcoming inspection dates and crew assignments. No calls needed to confirm timing.
Open recommendations
Prioritised AMBER/RED findings not yet addressed — creates urgency and natural 3X repair opportunity.
Access controlled
SharePoint permissions per client domain. Zero internal commercial data ever visible to clients.
Strategic impact: differentiates EIG from every NDT competitor in nuclear and pipeline.
What Eurazeo sees:
Group actuals.json
Extended schema: nucleom + nortech + arcndt + ekoscan_fr + intact_eu. All entities, one file.
EUR-denominated view
All figures converted at prevailing EUR rate. EIG group total revenue and EBITDA by entity.
Eurazeo board deck
Separate auto-generated deck for EIG group reporting. Same python-pptx framework, new template.
Cross-entity initiatives
Show how the 5 initiatives contribute to EIG group P&L — not just North America.
Strategic impact: Eurazeo reporting moves from quarterly manual to monthly automated.

## Slide 8
PHASE 7 · MONTH 6+
Predictive Intelligence
Once 12+ months of live data flows through the system, it stops describing the past and starts predicting the future.
Revenue Forecast
Based on historical conversion rates and current pipeline stage mix, project end-of-year Closed Won by initiative with confidence bands.
Utilisation Forecast
Based on committed pipeline, project required crew-days by region for the next 12 weeks. Flag capacity constraints before they create delivery risk.
At-Risk Client Detection
Flag accounts where revenue is down YoY AND no open opportunity exists. Triggers a review action in Meeting Actions SP List automatically.
Initiative Prioritisation
Score each initiative monthly: pipeline momentum × conversion rate × margin per hour. Surface which initiatives deserve more resource investment.
Prerequisite: 12+ months of live Salesforce + BC data · Phases 1–4 complete

## Slide 9
MASTER TIMELINE
Apr 2026 ✅ to May 2027 — Seven Phases
May '26
Jun '26
Jul '26
Aug '26
Sep '26
Oct '26
Nov '26
Dec '26
Jan '27+
P1 Complete Connections
P2 Account Intelligence
P3 People & Capacity ✓ Dashboard built
P4 Win Rate Intelligence
P5 Client Portal
P6 Group Consolidation
P7 Predictive Intelligence
Needs 12mo data
Key milestones:
Week 3
System live
Month 1
Top accounts
Month 3
Win rate data
Month 4
Client portal
Month 6+
Predictive

## Slide 10
COMMERCIAL IMPACT
What the Full System Changes for EIG
Revenue Visibility
P1–2
Before:
Revenue figures calculated manually before each meeting
After:
Live Closed Won vs budget for all 5 initiatives, updated every Sunday
Client & Crew Intelligence
P2–3
Before:
Account health tracked informally through relationship memory
After:
Automated health scores, at-risk alerts, capacity warnings — before problems are visible
Commercial Execution
P4
Before:
Win rates estimated from memory; deal stall not visible until too late
After:
Conversion rates, velocity, and pipeline health by initiative — data not instinct
Client Retention & 3X
P5
Before:
Clients chase for records; 3X opportunities missed at finding-report stage
After:
Clients self-serve; every AMBER/RED finding automatically prompts a 3X repair quote
Eurazeo Reporting
P6
Before:
Group reporting assembled manually from 4+ entity spreadsheets each quarter
After:
Monthly automated group view in EUR — Eurazeo sees performance before the board meeting
Forward-Looking Management
P7
Before:
Strategy discussions based on where the business has been
After:
Revenue forecasts, utilisation projections, at-risk alerts — manage what is coming

## Slide 11
DECISIONS NEEDED
What Leadership Needs to Decide
1
COMPLETED ✅
Jon + Éric
Nortech Ops live on GitHub Pages
Use the meeting agenda deck (BU_Services_Eric_Meeting_Agenda_v6.pptx) for the technical session. For org structure, team roles, and operating rhythm, use the Management Hub (BU_Services_Management_Hub.html) — it is the single front door covering who does what, weekly rhythms, and meeting cadences.
2
COMPLETED ✅
Mathieu
Complete Dynamics Q&A Workbook
10 questions about the Business Central environment. Takes 30 minutes. Without it, Éric cannot build the BC connector — monthly KPI charts stay blank.
3
MONTH 1
Jon + Olivier
Confirm Phase 5 pilot client scope
Identify 2–3 nuclear or pipeline clients for the portal pilot. This scopes the SharePoint permission structure and determines what data is exposed.
4
MONTH 4
Jon + EIG France
Align Phase 6 entity data sources
Group consolidation requires entity data from Ekoscan France and INTACT. Confirm whether those entities use Business Central or a different ERP and who the data owner is.
5
ONGOING
Jon + Commercial team
Prioritise account backfill for Phase 2
After Phase 1 launch, spend 2 hours with Vinoth and Max tagging the top 20 accounts in the CRM correctly. This is the seed data for the accounts dashboard.
6
MONTH 3
Jon + Alex
Agree capacity planning methodology
The Capacity vs Demand view needs a definition: what counts as a committed crew day? Closed Won only, or include Commit-stage pipeline too? Align before Phase 3 builds.

## Slide 12
THE DESTINATION
A system that thinks
ahead of the business.
7
Phases of
Intelligence
P1
Starts
This Week
P2–4
Months 1–3
Analytics
P5–6
Months 4–5
Differentiation
P7
Month 6+
Predictive
Phase 1 costs ~13 hours of Éric's time (incl. Conference Cost flow).
Phases 2–7 each add a new intelligence layer on top of a live connected system.
The compounding effect: every phase makes the next one more powerful.
Jon Eustace, CEO North America · Ekoscan Integrity Group · April 2026