EKOSCAN INTEGRITY GROUP — BU SERVICES

Add-On 1: Proposal Tracker

Salesforce pipeline health by initiative — stalled deal alerts — conversion rates

Version: v1.0  ·  April 18, 2026  ·  For: Éric Carmichael

What This Adds

A Proposal Health section in the Command Centre showing — per initiative — how many proposals are open, how many are stalled (>30 days with no Salesforce activity), conversion rate, and average days to close.

This is the missing link between revenue won (which you already have) and commercial momentum. Jon and the commercial team will see stalled deals before they die.

Build time: ~1.5 hours. Prereq: Salesforce fields live (Step 1 complete).

# 1.  What Gets Built

Three components, all flowing from a single set of new Salesforce queries added to the existing Sunday PA flow:

| Component | What it shows | Who uses it |
| --- | --- | --- |
| proposals_* keys in actuals.json | 6 initiative records + summary — open count, stalled count, value, conversion rate | PA flow writes every Sunday |
| Proposal Health section — Command Centre | Cards per initiative: open proposals, stalled (red if >0), oldest proposal age, conversion rate % | Jon, Vinoth, Max, Rick, Olivier |
| Stalled Deal Alert in Monday email | If any initiative has proposals stalled >30 days — named in Monday 7AM email digest | Jon + commercial owner |

# 2.  actuals.json Schema

13 new keys total: one record per initiative (6) + proposals_summary. The Sunday PA flow writes all of these.

## Per-initiative record (e.g. proposals_mining)

| JSON Key | Type | Source | Description |
| --- | --- | --- | --- |
| count_open | number | SF query | Open proposals: Stage IN (Qualifying, Proposing, Proposal Sent, Negotiating) |
| count_stalled | number | SF query | Open AND LastActivityDate < TODAY() - 30 days |
| count_won_mtd | number | SF query | StageName = Closed Won AND CloseDate = THIS_MONTH |
| count_lost_mtd | number | SF query | StageName = Closed Lost AND CloseDate = THIS_MONTH |
| oldest_open_days | number | SF query | MAX(TODAY() - CreatedDate) across open proposals |
| avg_days_to_close | number | SF query | AVG(CloseDate - CreatedDate) for Closed Won, rolling 90 days |
| value_open_cad | number | SF query | SUM(Amount) on all open proposals (CAD) |
| value_won_mtd_cad | number | SF query | SUM(Amount) on Closed Won this month |
| conversion_rate | number | Calculated | count_won_mtd / (count_won_mtd + count_lost_mtd) × 100 — rolling 90d |
| last_updated | string | PA auto | ISO date — PA writes timestamp on every run |

## proposals_summary

| JSON Key | Type | Source | Description |
| --- | --- | --- | --- |
| total_open | number | Aggregate | Sum of count_open across all initiatives |
| total_stalled | number | Aggregate | Sum of count_stalled — MOST IMPORTANT number for Jon |
| total_value_open | number | Aggregate | Sum of value_open_cad across all initiatives |
| total_won_mtd | number | Aggregate | Sum of count_won_mtd across all initiatives |
| total_won_mtd_value | number | Aggregate | Sum of value_won_mtd_cad across all initiatives |
| avg_conversion_rate | number | Aggregate | Weighted average conversion rate across all initiatives |
| stalled_alert | boolean | Calculated | TRUE if any initiative has count_stalled > 2 |
| last_updated | string | PA auto | ISO date timestamp |

# 3.  Power Automate — Salesforce Queries to Add

Open the existing Sunday PA flow. Add these actions AFTER the existing initiative Closed Won queries and BEFORE the Build JSON step.

## Query set per initiative (repeat 6 times, one per initiative)

Add one 'Get Records' action per initiative for OPEN proposals:

SELECT COUNT(Id) total_open, SUM(Amount) value_open, MAX(CALENDAR_MONTH(CreatedDate) - CALENDAR_MONTH(TODAY())) oldest_days FROM Opportunity WHERE BU_Initiative__c = 'Mining NDT' AND StageName IN ('Qualifying','Proposing','Proposal Sent','Negotiating') AND CloseDate >= LAST_N_DAYS:365

Add a second 'Get Records' action per initiative for STALLED proposals:

SELECT COUNT(Id) stalled_count FROM Opportunity WHERE BU_Initiative__c = 'Mining NDT' AND StageName IN ('Qualifying','Proposing','Proposal Sent','Negotiating') AND LastActivityDate < LAST_N_DAYS:30

Add a third 'Get Records' action per initiative for CONVERSION (rolling 90 days):

SELECT StageName, COUNT(Id) deal_count, SUM(Amount) deal_value, AVG(Amount) avg_deal FROM Opportunity WHERE BU_Initiative__c = 'Mining NDT' AND StageName IN ('Closed Won','Closed Lost') AND CloseDate >= LAST_N_DAYS:90 GROUP BY StageName

Total new queries: 18 Get Records actions (3 per initiative × 6 initiatives)

Each query follows the same pattern — just change the BU_Initiative__c filter value.

Initiative filter values: 'Mining NDT', 'Pipeline DA', 'Powerline', 'Nuclear-OPG', '3X Composite', 'Base Business'

All 18 queries run in parallel — add them as separate actions, not sequential. PA handles concurrency.

Add results to the existing Build JSON / Compose step alongside the existing revenue fields.

# 4.  Build JSON / Compose Step — Fields to Add

In the existing Build JSON action, add these expressions alongside the existing revenue fields. Replace [initiative] with the variable from each query's output:

// In the PA 'Compose' or 'Build JSON' step — add per initiative: "proposals_mining": { "count_open": @{outputs('Get_Mining_Open')?['body/totalSize']}, "count_stalled": @{outputs('Get_Mining_Stalled')?['body/totalSize']}, "count_won_mtd": @{outputs('Get_Mining_Conv')?['body/records'][0]['deal_count'] ?? 0}, "count_lost_mtd": @{outputs('Get_Mining_Conv')?['body/records'][1]['deal_count'] ?? 0}, "value_open_cad": @{outputs('Get_Mining_Open')?['body/records'][0]['value_open'] ?? 0}, "conversion_rate": @{div( outputs('Get_Mining_Conv')?['body/records'][0]['deal_count'], add(outputs('Get_Mining_Conv')?['body/records'][0]['deal_count'], outputs('Get_Mining_Conv')?['body/records'][1]['deal_count']) ) * 100}, "last_updated": "@{utcNow('yyyy-MM-dd')}" }, "proposals_summary": { "total_open": @{add(outputs('Get_Mining_Open')?['body/totalSize'], outputs('Get_Pipeline_Open')?['body/totalSize'] ... )}, "stalled_alert": @{greater( add(all stalled counts...), 2 )}, "last_updated": "@{utcNow('yyyy-MM-dd')}" }

# 5.  Monday Email Alert

In the existing Monday email digest PA flow, add a condition after reading actuals.json:

- Add: Get blob content — read actuals.json from SharePoint

- Add: Parse JSON — using the actuals.json schema

- Add: Condition — if proposals_summary.stalled_alert is equal to true

- If yes: append a highlighted block to the email HTML body:

⚠️ STALLED DEALS ALERT Mining NDT: @{body('Parse_actuals')?['proposals_mining']['count_stalled']} proposals stalled >30 days Pipeline DA: @{body('Parse_actuals')?['proposals_pipeline']['count_stalled']} proposals stalled >30 days [repeat per initiative] Action: Review in Salesforce → filter Stage = Open, Last Activity < 30 days

# 6.  Command Centre — What Gets Added

Once actuals.json has proposals_* data, add a Proposal Health section to the Command Centre HTML between the Initiative Progress and Gate Milestones sections. It should show:

- One card per initiative: open count, stalled count (red if > 0), oldest proposal age in days, conversion rate %

- Summary bar: total open pipeline value, total stalled count, overall conversion rate

- Filter: All Initiatives | Stalled Only

- The stalled count cell turns red automatically if > 0 — no manual review needed

Command Centre section is pre-designed

The Command Centre HTML already has the proposals_* keys in actuals.json waiting for data.

Jon will add the Proposal Health section in a future build session — this guide gives Éric the PA queries.

Estimated time: PA queries ~1 hour. Command Centre section ~45 min.